FULL PRODUCT DEVELOPMENT ROADMAP FOR SKULT, TAILORED TO GUIDE EMU TECHNOLOGIES FROM IDEA TO LAUNCH AND SUSTAINABLE GROWTH.

Skult – Full Product Development Roadmap

Zambia’s First Online Video Sharing, social media & Talent Scouting Platform

Parent Company: Emu Technologies

PHASE 1: DISCOVERY & PLANNING

Goals:

- Validate the concept

- Finalize product features

- Build foundational legal, brand, and business frameworks

Key Activities:

- Market Research & Competitor

- Stakeholder Consultations (creators, brands, agencies)

- Define MVP Scope

- UX Research & User Persona Development

- Legal: Terms of Service, Privacy Policy, Copyright Protection Terms

- Brand Identity: Logo, Color Palette, UI Themes, Tagline

Deliverables:

- Product Requirements Document (PRD)

- Legal & Copyright Framework

- Brand & Design Guidelines

PHASE 2: MVP DESIGN & DEVELOPMENT

MVP Feature Set:

- User Registration & Profiles (Creator/Viewer)

- Video Uploading, Playback & Feed

- Likes, Comments, Follows

- Creator Dashboard (basic analytics)

- Copyright Self-Declaration Prompt

- Basic Admin Panel

Tech Stack:

- Frontend: React Native (Mobile), Flutter Web (PWA), Tailwind CSS

- Backend: Node.js + Express or Django, MongoDB or PostgreSQL

- Video Hosting: AWS S3 + CloudFront / Mux / Vimeo API

- Authentication: Firebase Auth / OAuth

- Payments: Mobile Money (MTN, Airtel), PAWAPAY

- Cloud Hosting: AWS or Azure

Deliverables:

- Functional MVP (Android, iOS & Web)

- Closed Alpha Release

- Basic Admin CMS

- Internal Testing Reports

PHASE 3: BETA LAUNCH + FEEDBACK LOOP

Goals:

- Test core features publicly

- Gather feedback from creators and users

- Iterate quickly

Key Activities:

- Invite-only Beta Release to 500 early users.

- A/B testing of video feed algorithm

- Collect feedback through in-app surveys and direct interviews

- Initiate partnerships with local creators & institutions

- Onboard first 10 brands to SmartSkult Alpha

Deliverables:

- Beta Report with Iteration Plan

- Bug & Issue Tracker Logs

- List of Core Feature Improvements

- Influencer & Brand Pilot Case Studies

PHASE 4: FULL LAUNCH & MONETIZATION FEATURES

Monetization Engine Activation:

- Ad Revenue Sharing (integrated pre-roll/mid-roll ads)

- Tipping/Token System with token purchase done via Mobile Money

- Creator Subscription Model (fans subscribe to access premium content future feature)

- Brand Dashboard Access (SmartSkult v1.0)

SmartSkult – Brand Scouting Tool:

- Talent Search Filters (location, genre, engagement, age, audience)

- Campaign Creation Toolkit

- DM & Offer System between brands and creators

- Creator Scorecard: Auto-generated media kits

Deliverables:

- SmartScout Platform (Beta)

- Monetization Module (Tipping, Ads)

- First 1,000 Verified Creators

PHASE 5: SCALING & ENGAGEMENT EXPANSION

Growth & Reach:

- National awareness campaigns via digital media, radio, and universities

- Integration with local media houses & festivals (e.g., Ngoma Awards, Stanbic Music Festival)

- Launch Skult Creator Academy: Online & offline training for content quality, branding, copyright

Feature Upgrades:

- In-app Messaging

- In-app Merch Store

- Live Streaming + Paywall Events

- AI-Powered Discovery & Trending Algorithm

- Gamification: Badges, Leaderboards, Challenges

Deliverables:

- Creator Academy Portal

PHASE 6: PLATFORM MATURITY & ECOSYSTEM DEVELOPMENT

Platform Expansion:

- Launch Skult for Desktop & TV (PWA/Desktop app)

- Open API for integration with music stores, merchandise suppliers

Security & Legal:

- Finalize AI-based Copyright Infringement Detection

- Expand Copyright Education via Creator Onboarding

Deliverables:

- Scalable Infrastructure Upgrade

- Intellectual Property Compliance Toolkit

Optional Future Features (Post-Launch R&D)

| Feature | Description |
| --- | --- |
| Skult Spaces | Group-based discussion rooms, community clubs |
| NFT Licensing | NFT-based digital rights ownership for creators |
| Skult Analytics Pro | Advanced analytics for creators & brands |
| Creator Loans | Microfinancing tool for top-tier creators |
| Skult Radio | Audio-only streaming (for podcasts, music shows) |

Success Metrics

| Metric | Target by Month 18 |
| --- | --- |
| Monthly Active Users (MAUs) | 100,000+ |
| Verified Content Creators | 10,000+ |
| Active Brand Partnerships | 200+ |
| Platform Revenue | ZMW 1.5 million+ |
| User Retention | 55%+ monthly |
| Average Engagement Time | 25+ minutes/day |

Team Structure

| Role | Key Responsibility |
| --- | --- |
| CEO / Vision Lead | Emu Technologies oversight |
| CTO | Product architecture, dev management |
| Product Manager | Roadmap, feedback loop |
| UX/UI Designer | Wireframes, user journey optimization |
| Developers | Full-stack mobile/web dev |
| Legal Advisor | Copyright & content liability |
| Marketing Manager | Launch, growth, partnerships |
| Creator Relations Manager | Onboarding, engagement |

Final Notes

With Skult, Zambia has the potential to leapfrog global trends and localize content monetization, social recognition, and influencer-brand integration. This roadmap gives Emu Technologies a structured and agile pathway to creating not just a platform — but a creator-first movement built for Zambia, by Zambians.